Initial Project Planning

| Date | 1-Oct-2025 |
| --- | --- |
| Team ID | xxxxxx |
| Project Name | Predicting Plant Growth Stages with Environmental and Management Data Using Power BI |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Preparation & Understanding | USN-1 | As a data analyst, I want to collect and clean environmental and management data to ensure accurate input for analysis. | 3 | High | Abhay Singh | 1-Oct-2025 | 3-Oct-2025 |
| Sprint-1 | Data Validation | USN-2 | As a data analyst, I want to check for missing values, duplicates, and outliers to maintain dataset integrity. | 2 | High | Abhay Singh | 1-Oct-2025 | 3-Oct-2025 |
| Sprint-1 | Data Structuring | USN-3 | As a developer, I want to organize and structure data in a suitable format for Power BI connection. | 2 | Medium | Abhay Singh | 2-Oct-2025 | 3-Oct-2025 |
| Sprint-2 | Visualization Development | USN-4 | As an analyst, I want to create Power BI visuals for temperature, humidity, soil type, and growth milestones. | 3 | High | Abhay Singh | 4-Oct-2025 | 6-Oct-2025 |
| Sprint-2 | Predictive Model Integration | USN-5 | As a data scientist, I want to integrate a framework in Power BI to predict plant growth stages. | 4 | High | Abhay Singh | 4-Oct-2025 | 6-Oct-2025 |
| Sprint-2 | DAX Calculations | USN-6 | As a data analyst, I want to create calculated columns and DAX measures for growth rate and performance comparison. | 3 | Medium | Abhay Singh | 5-Oct-2025 | 6-Oct-2025 |
| Sprint-3 | Dashboard Design | USN-7 | As a user, I want to view an interactive dashboard showing plant growth insights clearly and visually. | 4 | High | Abhay Singh | 4-Oct-2025 | 4-Oct-2025 |
| Sprint-3 | Decomposition Tree Creation | USN-8 | As a manager, I want a decomposition tree to understand how environmental and management factors affect growth milestones. | 3 | High | Abhay Singh | 4-Oct-2025 | 4-Oct-2025 |
| Sprint-3 | Final Report & Documentation | USN-9 | As a stakeholder, I want a final project report summarizing data insights, predictions, and recommendations. | 2 | Medium | Abhay Singh | 4-Oct-2025 | 4-Oct-2025 |